Software Development Process Model

Skill-Based Project Collaboration System

Ghulam Jillani

Submitted To: Sajid Anwer

# Selected Model: Agile Model

For our project, I have selected the Agile Model as the software development process model.

Agile is an iterative and incremental model where the system is developed in short cycles called sprints. It is based on the Agile Manifesto which prioritizes individuals and interactions, working software, and responding to change over following a fixed plan.

Our project has multiple modules — Users, Skills, Projects, Applications, and Messages. Since the requirements were not fully defined at the start, Agile suits our project because it supports evolutionary development. Each module can be developed, tested, and delivered in a separate sprint without waiting for the entire system to be complete.

Agile also supports continuous integration and testing, which is important in our system due to complex relationships like foreign keys, junction tables, and integrity constraints. Any defect can be caught early within the sprint rather than at the end.

## Justification for Selection

- Requirements were not fully frozen at project initiation

- System modules support sprint-based incremental delivery

- Supports adaptive planning when new features like notifications or advanced search are added

- Early defect detection through continuous testing in each sprint

- Suitable for small teams with collaborative development

# Alternative Model: Incremental Model

If Agile proves unsuitable due to lack of structured documentation or coordination overhead, the Incremental Model will be adopted.

In this model, the system is divided into increments, each delivering a functional software build. The requirements are partially known upfront and each increment adds new functionality to the previous one. For our project the increments would be:

- Increment 1: User Registration, Login, and Profile (users table)

- Increment 2: Skill Management Module (skills, user_skills tables)

- Increment 3: Project Creation and Browsing (projects, project_skills tables)

- Increment 4: Application and Team Formation Module (applications table)

- Increment 5: Messaging System and Final Integration (messages table)

Each increment follows the linear sequential phases of design, development, and testing, making it more structured than Agile while still avoiding the rigidity of the pure Waterfall Model. It is also easier to document properly, which is useful if formal submission of each phase is required.